P P SAVANI UNIVERSITY  |  NAAC A+ ACCREDITED  |  SCHOOL OF ENGINEERING

INTERNSHIP / UDP / TRAINING REPORT – REPORTING 3
(Advanced Implementation, Testing & Validation Progress Report)

1. Student Information

| Student Name | Deep Patel |
| --- | --- |
| Enrollment Number | 23SE02IT048 |
| Program/Branch | B-Tech IT |
| Semester | 7th |
| Contact Number | 8780414037 |
| Email ID | 23se02it048@ppsu.ac.in |

2. Internship / UDP / Training Details

| Type | Internship |
| --- | --- |
| Company/Organization | Techomax Solutions |
| Department/Domain | Web Development & Enterprise Software Engineering |
| Mentor Name (Company) | Mr. Himanshu Prajapati |
| Mentor Name (Institute) | Mr. Ajay Chouhan |
| Start Date | 8th June 2026 |
| End Date | 3rd October 2026 |

3. Work Progress Summary

a) Project Title:
Design and Development of Cloud-Native Multi-Tenant ERP & Production Management System for Textile Dyeing & Processing Mills

b) Brief Overview of Work Completed After Reporting 2:

- • Major tasks completed: Developed end-to-end multi-tenant business workflows for commission-based textile dyeing houses, including roll-level (Taka) meterage tracking, batch utility fuel logging (coal/gas/steam/power), ASTM D5430 4-Point QC auditing, and PDFKit QR-coded lot traveler card generation.

- • Modules completed: Completed Master Data Management (8 tabs), Job Orders & Inward GRN, Production Batch Engine & Machine Routing, Quality Assurance with CIELAB spectrophotometer shade matching, Inventory & Procurement, Section 143 GST Dispatch Challans, and Lot Cost Sheet Profitability Analysis.

- • New features implemented: Integrated dual Unit of Measure (UOM) converter (Meters vs. KG dynamically derived from GSM), live commodity market ticker, WhatsApp payment reminder webhooks, and executive turnaround KPIs.

- • Research / development work completed: Researched Surat process house operations, PostgreSQL multi-tenant isolation via JWT middleware, real-time utility costing algorithms, and PDF vector streaming.

- • Integration work completed: Connected React frontend with Node.js/Express REST APIs and Neon Cloud Serverless PostgreSQL database with automated database sequence resynchronization.

c) Overall Project Completion Status

| Component | Status | Completion (%) |
| --- | --- | --- |
| Requirement / Analysis | Completed | 100% |
| Design & Architecture | Completed | 100% |
| Development | Completed | 90% |
| Integration | Completed | 85% |
| Testing & Validation | In Progress | 80% |
| Documentation & Deployment | In Progress | 75% |

Overall Project Completion: 88 %

4. Advanced Implementation

a) Module / Feature Implementation

| Module / Feature | Work Completed | Status |
| --- | --- | --- |
| Master Data Management | Created 8 core entities: Parties, Fabrics, CIELAB Shades, Chemicals, Machines, Process Templates, Recipes, and Dynamic Rates. | Completed |
| Job Orders & Taka Tracking | Implemented order creation, greige inwarding (GRN), discrepancy flagging, and roll-level (Taka) breakdown with QR Lot Card PDF printing. | Completed |
| Production & Batch Routing | Built machine dashboard, stage-wise batch run executions, liquor ratio chemical dosing calculations, and utility consumption logging. | Completed |
| Quality Control (QC) Audit | Implemented ASTM D5430 4-Point fabric inspection matrix, CIELAB Delta E spectrophotometer shade matching, and lab physical testing. | Completed |
| Procurement & Inventory | Developed raw material stock batch tracking, expiry monitoring, reorder alerts, and vendor purchase order (PO) generation. | Completed |
| Dispatch & Delivery Challans | Implemented finished goods packing list grouping, transporter LR logging, and automated GST Section 143 delivery challan generation. | Completed |
| Finance & Cost Sheets | Built party ledger accounting, aging analysis, and lot profitability cost sheets factoring chemical, utility, labor, and machine overheads. | Completed |

b) Integration / Development Details

- • Module integration: Integrated all 8 business modules into a unified single-page application (SPA) layout with role-based navigation guards, sticky header controls, and dynamic tabbed switching without page reloads.

- • API integration: Constructed over 35 Express RESTful API endpoints covering authenticated CRUD operations, transaction-wrapped batch runs, and PDF streaming. Unified API client in React handles automated bearer token injection.

- • Database integration: Architected relational schema in Neon PostgreSQL consisting of 28 normalized tables with foreign keys, cascading constraints, auto-increment serial sequences, and multi-tenant tenant_id indexing.

- • Software integration: Integrated React 18, Vite, Tailwind CSS, Lucide React icons, PDFKit, QRCode, Recharts for executive analytics, and bcryptjs/jsonwebtoken for enterprise-grade authentication.

- • Major coding / development work: Refined reusable UI components, created inline creation modal forms across all master tabs, implemented dual UOM dynamic calculation algorithms, and resolved PostgreSQL sequence drifts.

5. Testing and Validation

Testing Performed

| Test No. | Test / Function | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| 1 | JWT Auth & Tenant Isolation | Valid login returns token; cross-tenant access blocked | Tenant data strictly isolated | Pass |
| 2 | Taka Roll Breakdown | Adding rolls recalculates total lot meters and KG | Sum and weight calculated accurately | Pass |
| 3 | QR Lot Card Generation | Print Lot Card streams PDF with QR code | PDF generated with readable QR code | Pass |
| 4 | Utility Consumption Log | Logging fuel logs shift usage and computes cost | Computed total cost dynamically | Pass |
| 5 | ASTM 4-Point QC Audit | Computes points per 100 sq. m and checks threshold | Accurately evaluated PASS/FAIL status | Pass |
| 6 | Section 143 Challan | Challan generation deducts inventory & logs LR | Challan generated and stock updated | Pass |
| 7 | Lot Profitability Costing | Cost sheet factors chemicals, fuel, and overheads | Gross profit margin rendered cleanly | Pass |
| 8 | Responsive UI Layout | Layout adapts cleanly on desktop, tablet, and mobile | Responsive across all viewport sizes | Pass |

Testing Methods Used

☑ Functional Testing          ☐ Unit Testing (Partial)

☑ Integration Testing         ☑ System Testing

☑ Performance Testing         ☑ Database Validation

6. Results and Performance Analysis

a) Final / Updated Results:
The textile ERP modules completed after Reporting 2 were successfully integrated into the enterprise platform. The system facilitates end-to-end fabric inwarding, machine batch routing, chemical dispensing, 4-point quality inspection, delivery challan dispatch, and real-time lot cost analysis with sub-second responsiveness.

b) Performance Results

| Parameter / Metric | Result Obtained | Expected / Target | Status |
| --- | --- | --- | --- |
| 1. API Latency | Average 85ms across endpoints | < 200ms | Pass |
| 2. UOM Precision | Derived mass matches physical scales ±0.05kg | 100% precision | Pass |
| 3. PDF Streaming | Vector PDF generated in < 280ms | < 500ms | Pass |
| 4. UI Responsiveness | Clean layout across desktop, tablet, and mobile | Responsive layout | Pass |
| 5. DB ACID Integrity | Zero orphan records in multi-table batch operations | 100% ACID compliance | Pass |

7. Challenges, Solutions and Improvements

| Challenge / Problem | Solution Implemented | Final Outcome |
| --- | --- | --- |
| 1. Dual UOM & Shrinkage Reconciliation | Implemented mathematical engine deriving mass from GSM and tracked stage shrinkage. | Eliminated inventory and billing discrepancies. |
| 2. Multi-Tenant Data Isolation | Built JWT middleware strictly injecting tenant_id on all database queries. | Guaranteed 100% data security between client mills. |
| 3. Sequence Counter Drifts | Automated sequence resynchronization using pg_get_serial_sequence after seeding. | Resolved primary key conflicts. |

Improvements Made After Reporting 2:

- 1. Added inline dynamic creation modals for Machines, Process Templates, and Recipes.

- 2. Implemented Taka roll-level meterage breakdown and PDFKit QR Lot Traveler Cards.

- 3. Enhanced Production batch dashboard with shift-wise utility fuel consumption logging.

- 4. Automated GST Section 143 delivery challans with transporter LR logging.

8. Current Project Status

☐ Completed      ☑ Mostly Completed (88%)      ☐ Partially Completed      ☐ Work in Progress

Completed Components:
• Master Data Core (8 tabs)  • Job Orders & Taka Breakdown  • Production & Batch Logs
• 4-Point QC Audit Matrix  • Inventory & Procurement  • Dispatch & Section 143 Challans
• Finance Lot Cost Sheets  • Real-Time Commodity Feed

Pending Components:
• High-concurrency load testing  • Cloud production deployment verification  • Final project documentation

Work Planned Before Reporting 4:
• Conduct full end-to-end integration and user acceptance validation.
• Prepare deployment configurations for cloud production hosting.
• Finalize the complete project report and presentation slides.

9. Learning and Skills Acquired

- • Technical Skills: React 18 component-driven architecture, Node.js & Express RESTful API design, PostgreSQL multi-tenant relational modeling, PDFKit vector streaming, JWT token security, and Tailwind CSS responsive styling.

- • Tools / Technologies Learned: Visual Studio Code, Neon Cloud Serverless PostgreSQL, Vite, Postman API testing, Git & GitHub version control, and Chrome DevTools performance profiling.

- • Professional Skills: Domain requirements engineering for manufacturing clusters, Agile sprint planning, full-stack debugging, and technical documentation.

- • Major Learning from Internship / UDP / Training: Gained practical, production-level experience in developing an enterprise-grade ERP system tailored for real-world manufacturing constraints, multi-stage processing, and financial accountability.

10. References and Resources Used (APA 7th Edition)

[1] Meta Open Source. (2024). React Documentation. https://react.dev/
[2] PostgreSQL Global Development Group. (2024). PostgreSQL Documentation. https://www.postgresql.org/docs/
[3] ASTM International. (2022). ASTM D5430: Standard Test Methods for Visually Inspecting Fabrics.
[4] Central Board of Indirect Taxes and Customs (CBIC). (2023). GST Guidelines for Job Work under Section 143.

Evaluation (To be filled by Mentor (Institute))

| Criteria | Excellent | Good | Average | Poor | Marks |
| --- | --- | --- | --- | --- | --- |
| Work Completion & Implementation (25) | ≥90% meaningful work completed | 75–89% | 50–74% | <50% | /25 |
| Testing, Results & Validation (25) | Strong testing with evidence | Good testing | Limited testing | No validation | /25 |
| Technical Understanding (20) | Strong conceptual & technical | Good | Basic | Unable to explain | /20 |
| Documentation & Presentation (20) | Complete, clear & documented | Minor gaps | Incomplete | Poor | /20 |
| References & Citations (10) | Relevant, properly cited | Minor issues | Limited | Missing | /10 |
| TOTAL |  |  |  |  | /100 |

| Student Signature Deep Patel | Mentor (Company) Signature Mr. Himanshu Prajapati | Mentor (Institute) Signature Mr. Ajay Chouhan |
| --- | --- | --- |

Mentor (Institute) Remarks

____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________
____________________________________________________________________________________________________